|  |  |
| --- | --- |
| Iteration 3 Meeting 1 | 31/03/20225:00 PMUNSW Oboe Lab J17 304 |

|  |  |  |  |
| --- | --- | --- | --- |
| Meeting called by: | All group members | Type of meeting: | Task division |
| Facilitator: | Jerome Chiu | Note taker: | Chris Sirimat |
| Timekeeper: | Aaleen Ahmed |  |  |

|  |  |
| --- | --- |
| Attendees: | Aaleen Ahmed, Ashna Desai, Chris Sirimat, Jerome Chiu, Rui Ekanayake |
| Please read: | Iteration 3 Specification uploaded on project-backend git page |
| Please bring: | N/A |

# Minutes

|  |  |  |  |
| --- | --- | --- | --- |
| Agenda item: | Division of tasks for new elements in Iteration 3 | Presenter: | Jerome Chiu |

#### Discussion:

Understanding what the new elements in Iteration 3 are and how we should go about dividing them based on workloads of all members and previous participation. This involves thoroughly reading the specification together and splitting it into new individual elements that can be assigned to individuals.

#### Conclusions:

Similar to the other iterations, new tasks include a list of new rotes to be added to our backend. These routes were assigned to individuals based on their choosing and are listed below. Other new tasks for this iteration include a requirements pdf and deployment of our backend. The requirements task was split into different sections with Jerome being assigned elicitation, analysis and specification, and validation. It was decided that Interface design would be a group task and Conceptual Modelling would be completed by Aaleen. Finally, deployment was also decided on being a group task that would be completed when all routes had been finalized.

| Action items | Person responsible | Deadline |
| --- | --- | --- |
| * Notifications/get route | Ashna Desai | 14/04/2022 |
| * Search route | Aaleen Ahmed | 14/04/2022 |
| * Message/share route | Aaleen Ahmed | 14/04/2022 |
| * Message/react route | Chris Sirimat | 14/04/2022 |
| * Message/unreact route | Chris Sirimat | 14/04/2022 |
| * Message/pin route | Jerome Chiu | 14/04/2022 |
| * Message/unpin route | Jerome Chiu | 14/04/2022 |
| * Message/sendlater route | Rui Ekanayake | 14/04/2022 |
| * Message/sendlaterdm route | Rui Ekanayake | 14/04/2022 |
| * Standup/start route | Ashna Desai | 14/04/2022 |
| * Standup/active route | Chris Sirimat | 14/04/2022 |
| * Standup/send route | Rui Ekanayake | 14/04/2022 |
| * Auth/passwordreset/request route | Ashna Desai | 14/04/2022 |
| * Auth/passwordreset/reset route | Ashna Desai | 14/04/2022 |
| * User/profile/uploadphoto | Aaleen Ahmed | 14/04/2022 |
| * User/stats | Jerome Chiu | 14/04/2022 |
| * Users/stats | Jerome Chiu | 14/04/2022 |

|  |  |  |  |
| --- | --- | --- | --- |
| Agenda item: | Fix Iteration 2 errors | Presenter: | Aaleen Ahmed |

#### Discussion:

What errors can be identified based on our Iteration 2 autotests and how can they be fixed

#### Conclusions:

Key errors in user/profile caused a large number of autotests to fail and require updating. Other errors that require fixing include 500 errors in channel/removeowner and channel/addowner, message/send and message/senddm errors, and channel/messages and dm/messages errors where the order of messages is the wrong way around. Coverage also needs to be improved, specifically for message functions.

| Action items | Person responsible | Deadline |
| --- | --- | --- |
| * Fix key error in user/profile | Ashna Desai | 10/04/2022 |
| * Fix errors in channel/addowner and channel/removeowner | Chris Sirimat | 10/04/2022 |
| * Fix errors in message/send and message/senddm | Rui Ekanayake | 10/04/2022 |
| * Fix order error in channel/messages and dm/messages | Aaleen Ahmed | 10/04/2022 |
| * Improve coverage of message functions | Rui Ekanayake | 10/04/2022 |

# Other Information

#### Observers:

Oliver Xu

#### Resources:

GitLab

#### Special notes:

N/A