|  |  |
| --- | --- |
| Iteration 3 Meeting 2 | 18/04/202212:00PMMicrosoft Teams |

|  |  |  |  |
| --- | --- | --- | --- |
| Meeting called by: | All members | Type of meeting: | Progress check-in |
| Facilitator: | Rui Ekanayake | Note taker: | Ashna Desai |
| Timekeeper: | Jerome Chiu |  |  |

|  |  |
| --- | --- |
| Attendees: | Aaleen Ahmed, Ashna Desai, Chris Sirimat, Jerome Chiu, Rui Ekanayake |
| Please read: | N/A |
| Please bring: | Code written so far |

# Minutes

|  |  |  |  |
| --- | --- | --- | --- |
| Agenda item: | Progress Update | Presenter: | All members |

#### Discussion:

All members will go around and state what they have completed so far and if there are any errors or clarification that they need help with from other members

#### Conclusions:

The way standup/start was being implemented has changed and as a result standup/active and standup/send need to be adjusted. User/stats and users/stats are still under progress. Tagging needs to be implemented into functions where messages are sent so that notifications/get can be updated accordingly.

| Action items | Person responsible | Deadline |
| --- | --- | --- |
| * Update standup/active | Chris Sirimat | 18/04/2022 |
| * Update standup/send | Rui Ekanayake | 18/04/2022 |
| * Finish user/stats and users/stats | Jerome Chiu | 18/04/2022 |
| * Add tagging to relevant functions | Aaleen Ahmed | 18/04/2022 |
| * Update notifications/get | Ashna Desai | 18/04/2022 |

|  |  |  |  |
| --- | --- | --- | --- |
| Agenda item: | Improve style, error check code and improve coverage | Presenter: | Chris Sirimat |

#### Discussion:

After all routes have successfully been updated and are passing pytest, all code will be checked for style and cleaned up to be more presentable. Any tests that are commented out will be uncommented and updated so that they pass. Additional tests will be added where necessary to improve coverage

#### Conclusions:

Repeated code was removed and comments and helper functions were added where necessary. Commented tests were uncommented and fixed so that they pass. Additional tests were added in message\_test.py for message\_unpin and message\_sendlater in order to improve coverage.

| Action items | Person responsible | Deadline |
| --- | --- | --- |
| * Improve style | All members | 18/04/2022 |
| * Uncomment tests | All members | 18/04/2022 |
| * Improve coverage | All members | 18/04/2022 |

|  |  |  |  |
| --- | --- | --- | --- |
| Agenda item: | Deployment | Presenter: | Aaleen Ahmed |

#### Discussion:

Follow the instructions given on our project-backend repository and deploy our code on the internet.

#### Conclusions:

Our code has been deployed on the internet successfully.

| Action items | Person responsible | Deadline |
| --- | --- | --- |
| * Deploy code | All members | 18/04/2022 |

# Other Information

#### Observers:

N/A

#### Resources:

Microsoft Teams, VLAB, GitLab

#### Special notes:

Our final group meeting for this project – good work everyone.